# NAAC Virtual Accreditation

Roadmap for 500 Universities & 5,000 Colleges + CO-PO-PSO Attainment Report

Prepared with the Lovable OBE Toolkit — an AI-assisted, outcome-based education tracker aligned with NAAC and NBA norms.

Date: 2026-07-03

# 1. Executive Summary

NAAC's ambition to virtually accredit 500 universities and 5,000 colleges requires machine-to-machine data pipes, cross-agency verification, tamper-evident storage, and AI-assisted assessors. This document presents (a) a seven-phase implementation roadmap, and (b) a worked CO-PO-PSO attainment report for a sample course, illustrating the outcome-based education layer that anchors Criterion 2.

- Corruption is deterred by removing human retyping and by triangulating HEI submissions against AISHE, EPFO, Scopus, PFMS, DigiLocker.

- Blockchain anchoring makes silent edits impossible; algorithmic assessor allocation kills capture.

- Continuous accreditation replaces the five-year cleanup window.

# 2. Implementation Roadmap

## Phase 1 — Foundation (Months 0–3)

Governance, standards, and legal scaffolding.

- Regulatory alignment: Map NAAC's 7 criteria plus SSR/AQAR data points to a single canonical schema. Align with NEP 2020, AICTE, UGC, AISHE, NAD/DigiLocker, ABC, Samarth ERP.

- Data standards: Publish an open NAAC Data Exchange Spec (JSON Schema + CSV templates).

- Identity: Mandate DigiLocker + Aadhaar-based faculty/student identity and APAAR ID for learners.

- Legal: DPDP Act 2023 compliance, consent artefacts, MoUs with UGC/AICTE/NBA.

## Phase 2 — Data Ingestion Layer (Months 3–8)

Automated, tamper-evident pipes from HEIs to NAAC data lake.

- APIs over uploads: Connectors for Samarth, ERP vendors, and LMS (Moodle, Google Classroom).

- Bronze/Silver/Gold data lake on cloud (MeghRaj/NIC or in-country hyperscaler).

- Immutable audit trail: hash each submission and anchor on a permissioned blockchain.

- Real-time streams via Kafka for attendance, exams, placements.

## Phase 3 — Verification & Anti-Fraud Engine (Months 6–12)

Detect fabricated data before human peer teams see it.

- Cross-validation against AISHE, NAD/DigiLocker, EPFO, Scopus, PFMS.

- ML anomaly detection (Isolation Forest, autoencoders) on ratios and outliers.

- NLP on SSR narratives to detect boilerplate and LLM-generated text.

- Computer vision on infra photos: geo-tag, reverse image search, ISRO Bhuvan overlay.

- Institution-level fraud risk score drives audit intensity.

## Phase 4 — Outcome-Based Education Tracking (Months 9–15)

Move from input metrics to actual learning outcomes.

- CO-PO-PSO mapping engine with automatic attainment computation.

- Longitudinal learner analytics: attendance, assessment, LMS engagement, projects.

- Skill graph aligned to NSQF and industry taxonomies.

- Employability tracking via APAAR ID linked to EPFO and NCS.

## Phase 5 — AI Assessor Copilot (Months 12–18)

Augment peer teams and make virtual visits credible.

- RAG-based assessor assistant grounded on the HEI's verified data lake.

- Auto-drafted Peer Team Report sections with confidence scores.

- Virtual visit toolkit: 360° walkthrough, tamper-proof live labs, algorithmic sampling of interviews.

- Assessor rotation and conflict-of-interest engine via graph database.

## Phase 6 — Transparency & Grievance (Months 15–20)

Public trust and corruption deterrence.

- Public dashboards of every HEI's key metrics and grade rationale.

- Encrypted whistleblower portal routed to an independent ombudsman.

- Assessor scorecards and inter-rater reliability tracking.

- Appeals with full data trail proven by blockchain hash.

## Phase 7 — Scale & Continuous Accreditation (Months 18+)

Always-on accreditation and open research data.

- Shift from five-year cycle to annual live-data grade refresh.

- Onboard remaining HEIs in cohorts of 500 per quarter.

- Publish anonymised datasets for policy research.

## 2.8 Key Anti-Corruption Levers

| Lever | Effect |
| --- | --- |
| Machine-to-machine data | Removes human retyping and 'data massage'. |
| Cross-agency triangulation | HEI cannot lie to NAAC if AISHE / EPFO / Scopus disagree. |
| Blockchain anchoring | No silent edits to previously submitted data. |
| Algorithmic assessor allocation | Prevents assessor capture and repeat pairings. |
| Public dashboards + whistleblower | Sunlight and independent grievance path. |
| Continuous accreditation | No pre-visit cleanup window. |

# 3. CO-PO-PSO Attainment Report (Sample Course)

Course: CS301 — Data Structures

Cohort size: 30 students

Threshold: 60% of maximum marks per student

Level bands: Level 1 ≥ 40% students, Level 2 ≥ 60%, Level 3 ≥ 70%

Target attainment: 2.00 (out of 3)

## 3.1 Course Outcomes

| CO | Description | Students | Mean % | % ≥ threshold | Level |
| --- | --- | --- | --- | --- | --- |
| CO1 | Explain fundamental concepts and terminology. | 30 | 72.0 | 80.0% | 3 |
| CO2 | Apply techniques to solve standard problems. | 30 | 65.5 | 63.3% | 2 |
| CO3 | Analyze systems and interpret results. | 30 | 78.2 | 86.7% | 3 |
| CO4 | Design solutions for real-world problems. | 30 | 58.1 | 43.3% | 1 |

## 3.2 CO ↔ PO / PSO Mapping

Correlation strength: 0 = none, 1 = low, 2 = medium, 3 = high.

| CO | PO1 | PO2 | PO3 | PO4 | PO5 | PSO1 | PSO2 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CO1 | 3 | 2 | 1 | 1 | 0 | 2 | 1 |
| CO2 | 2 | 3 | 2 | 2 | 1 | 3 | 2 |
| CO3 | 2 | 3 | 2 | 3 | 2 | 2 | 2 |
| CO4 | 1 | 2 | 3 | 2 | 3 | 3 | 3 |

## 3.3 PO / PSO Attainment Roll-Up

Formula: PO attainment = Σ (mapping weight × CO level) / Σ (mapping weight).

| Code | Description | Kind | Attainment | Target | Status |
| --- | --- | --- | --- | --- | --- |
| PO1 | Engineering Knowledge | PO | 2.63 | 2.00 | Met |
| PO2 | Problem Analysis | PO | 2.30 | 2.00 | Met |
| PO3 | Design/Development of Solutions | PO | 2.13 | 2.00 | Met |
| PO4 | Investigation of Complex Problems | PO | 2.25 | 2.00 | Met |
| PO5 | Modern Tool Usage | PO | 1.83 | 2.00 | Gap |
| PSO1 | Domain-Specific Application | PSO | 2.50 | 2.00 | Met |
| PSO2 | Professional Practice | PSO | 2.10 | 2.00 | Met |

## 3.4 Gap Analysis

- PO5 (Modern Tool Usage) is below target at 1.83 versus 2.00. Root cause: CO4 (Design) attained only Level 1 because 43.3% of students crossed the 60% threshold. Action: introduce tool-based mini-projects and reassess in the next cycle.

- CO4 needs remedial intervention — 17 of 30 students scored below the threshold in the End Semester assessment mapped to it.

## 3.5 Methodology

Per-student weighted % across assessments → % of students meeting the threshold → CO level (0–3) → PO/PSO attainment via weighted map.

- Direct assessment: internal tests, assignments, end-semester exam (weights configurable per CO).

- Indirect assessment (recommended addition): exit survey and employer feedback, combined at 80/20 with direct scores.

- Continuous monitoring: recompute at each assessment event; store versioned snapshots for accreditation audits.

# Appendix A — Suggested Technology Stack

| Layer | Choice |
| --- | --- |
| Ingestion | Kafka, Airbyte, Apache NiFi |
| Storage | S3 + Delta Lake / Iceberg |
| Processing | Spark, dbt, Flink (streams) |
| ML/AI | PyTorch, scikit-learn, LangChain + Indic LLMs (Sarvam, Krutrim) |
| Identity | DigiLocker, APAAR, Aadhaar eKYC |
| Trust | Hyperledger Fabric audit anchoring |
| App | TanStack Start / Next.js + FastAPI microservices |
| Hosting | MeghRaj / NIC Cloud, sovereign region |

# Appendix B — Data Schema Highlights

Learner: APAAR ID, name, program, semester, attendance %, assessments[].

Assessment: id, course, CO ref, max marks, weight, per-student marks[].

CO/PO/PSO: code, description, kind, mapping matrix (0–3).

Audit anchor: SHA-256 of the daily HEI submission plus blockchain tx hash.